# InitialProjectPlanningTemplate

| Date | 29 June 2026 |
| --- | --- |
| TeamID | xxxxxx |
| Project Name | OptiCrop: Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

## ProductBacklog,SprintSchedule, andEstimation(4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | UserStory Number | UserStory / Task | Story Points | Priority | Team Members | Sprint StartDate | SprintEnd Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Analysis | USN-1 | Collect crop recommendation dataset from UCI and perform data preprocessing. | 3 | High | Member 1 | 30-06-2026 | 06-07-2026 |
| Sprint-1 | Exploratory Data Analysis | USN-2 | Analyze soil and weather features and identify important parameters for crop prediction. | 2 | High | Member 2. | 30-06-2026 | 06-07-2026 |
| Sprint-2 | Machine Learning Model | USN-3 | Train and evaluate multiple ML models and select the best-performing model. | 5 | High | Member 3 | 07-07-2026 | 13-07-2026 |
| Sprint-2 | Crop Prediction Engine | USN-4 | Develop the prediction module using the selected Random Forest model. | 3 | High | Member 4 | 07-07-2026 | 13-07-2026 |
| Sprint-3 | Web Application | USN-5 | Develop a Flask-based web application with input forms and crop recommendation results. | 5 | High | All Members | 14-07-2026 | 20-07-2026 |
| Sprint-3 | Testing & Deployment | USN-6 | Test the application, fix bugs, and prepare the final project for deployment and demonstration. | 3 | Medium | All Members | 14-07-2026 | 20-07-2026 |